Cueword × Edge — Coach Dev Spec

Track C · Coach side, shared DB foundation, AI service, admin & tutor-stats

Production build · branch poc/two-app-split · authored 2026-06-18 from a file-by-file codebase audit · companion to docs/TWO_DEV_TASK_SPLIT.md

# 1 · Your role

You own the COACH side end-to-end plus the shared backend foundation that both apps depend on. Concretely:

- App: apps/coach — all 9 screens, the coach /live console, marking, the tasks inbox.

- Database (shared, you are the single writer): every supabase/migrations/000x file — auth-scoped RLS, KPI/attendance views, tutor-stats views, the coach seed, and provisioning the Supabase Auth users.

- AI service (shared): packages/core/src/lib/ai/claude.ts — the structured-output scoring service the student app also calls.

- New surfaces: apps/admin (greenfield provisioning app) and the tutor-stats dashboard + export.

Already done — do NOT rebuild: the coach /live console is real; the zoom-notify feature (coach → Zoom chat on open-story/answer) is shipped and graceful-degrades; all 9 coach screens are fully-built UI on coachData.ts mock — your job is to swap mock → DB, not build screens.

Zoom link ownership: the per-session Zoom meeting link is entered by the ADMIN when scheduling the class (stored in class_sessions.zoom_link). The coach side only READS and opens it — it never creates a link or auto-generates one via a Zoom API.

# 2 · Coordination contract (read before touching shared zones)

apps/coach is yours alone. The merge risk is the shared zones — respect the owner:

| Shared file / zone | Owner | Rule for you |
| --- | --- | --- |
| supabase/migrations/000x, seed, views | YOU (Coach) | You are the sole writer. When Student dev needs a column/table, add it and announce at the daily sync. |
| packages/core/.../session.ts, useActiveSession, useStoryContent | Student dev | Do NOT edit. Consume the published hook signature. Request changes at the sync point. |
| packages/core/.../supabase/{client,server}.ts, dal.ts | Student dev (client) | You wrote server.ts/dal.ts already; let S wire the browser client. Review, don't fork. |
| packages/core/.../types.ts | Coordinate | Announce before editing. Your row types live here — land them at a sync, keep it import-clean (no any). |
| packages/core/.../lib/ai/claude.ts | YOU (Coach) | You own the AI service. Publish the interface + ai_score shape early on Day 5 so S can build. |

Process: merge to the shared integration branch at every daily sync (minimum). Only write migrations from this track. Branch off the integration branch; never commit straight to it mid-day.

# 3 · The endpoints & units you must build

Grouped by kind. “Type” = Migration (SQL) · Query fn (server-side read/write in queries/coach.ts) · Server Action · Route Handler (app/api/.../route.ts) · Service (shared lib).

## 3.1 · Database migrations & data foundation (Day 1–3, 6)

| Endpoint / Unit | Type · Path | Input → Output | Purpose · Consumed by |
| --- | --- | --- | --- |
| 0003 RLS migration | Migration · supabase/migrations/0003_rls.sql | — → auth-scoped policies on every table | Replace permissive POC policies. Add SQL helpers current_profile_id(), current_role(), is_admin(), is_coach_of(student), is_parent_of(student), can_view_student(student). |
| 0004 KPI/attendance views | Migration · 0004_views.sql | — → v_coach_load, v_attendance_rate, v_accuracy | Power coach Dashboard KPIs + Attendance heatmap without N+1 queries. |
| 0005 tutor-stats views | Migration · 0005_stats_views.sql | — → per-tutor hours/sessions/attendance/outcomes | Feed the tutor-stats dashboard + export. |
| Apply prod schema | Migration · staging Supabase | prod_app additive (or 0002 fallback) → full table surface | Stand up the working DB (see §6 — DB decision). 38 additive tables / class_stories + app_user_id seam. |
| Coach seed | SQL · supabase/seed/coach.sql | — → roster, sessions, submissions, attendance, comms, homework | Realistic pilot data for the coach app. |
| Auth user provisioning | Script/SQL · Supabase Auth admin | pilot profiles → auth.users + profiles.auth_user_id linked | Each role can log in with real credentials. |
| RLS tests | Test · tests/integration/rls.test.ts | — → pass/fail | Prove student A can’t read student B; coach sees only own roster. |

## 3.2 · Coach query layer — packages/core/src/lib/queries/coach.ts (Day 2–3)

Typed, RLS-scoped reads/writes that replace coachData.ts. Each is a server-side function consumed by a screen.

| Endpoint / Unit | Type · Path | Input → Output | Purpose · Consumed by |
| --- | --- | --- | --- |
| getCoachDashboard(coachId) | Query fn | coachId → { kpis, todaySessions, tasksInbox } | Dashboard hero + KPI cards + today’s sessions. |
| getTasksInbox(coachId) | Query fn | coachId → Task[] (priority-ordered) | Merge submissions + homework into the priority inbox. Dashboard. |
| getRoster(coachId) | Query fn | coachId → Student[] (grouped by grade) | Roster list + contextual sidebar. |
| getStudentDetail(studentId) | Query fn | studentId → { skills(+appSync), history, homework } | Roster /[id] detail page. |
| getCoachSchedule(coachId) | Query fn | coachId → Session[] (week grid) | Schedule week grid + NOW line + live callout. |
| getAttendance(coachId, period) | Query fn | (coachId, week¦month¦term) → rates + heatmap | Attendance page; reads v_attendance_rate. Period must actually filter. |
| getCurriculum(studentId) | Query fn | studentId → terms/levels/stories | Curriculum browser; Teach-now → /live. |
| getMarkingQueue(coachId) | Query fn | coachId → Submission[] | Marking queue + sidebar. |
| getSubmission(id) | Query fn | id → Submission (+ audio/body, ai_score) | Marking /[id] detail. |
| getComms(coachId) | Query fn | coachId → comms_log + templates | Comms log. |
| getCoachProfile(coachId) | Query fn | coachId → coach_meta | Profile / settings. |

## 3.3 · Marking & coach Server Actions — apps/coach/app/actions/* (Day 3)

These are the persistence the POC is missing — score chips / feedback / homework are currently local-state only.

| Endpoint / Unit | Type · Path | Input → Output | Purpose · Consumed by |
| --- | --- | --- | --- |
| saveScore | Server Action · actions/marking.ts | (submissionId, scores[]) → ok | Persist per-criterion score chips → submissions.score. Marking /[id]. |
| sendFeedback | Server Action · actions/marking.ts | (submissionId, text) → ok | Write coach_feedback, set status=sent, INSERT notifications row for the student. Marking /[id]. |
| assignHomework | Server Action · actions/homework.ts | (studentId, {skill,type,desc,due}) → ok | INSERT homework. Marking /[id] + Roster detail. |
| markAttendance | Server Action · actions/attendance.ts | (sessionId, studentId, status) → ok | Upsert attendance (present/late/absent/excused). Attendance + live console. |
| logComm | Server Action · actions/comms.ts | (studentId, {channel,template,note}) → ok | INSERT comms_log. Comms page + Roster “Message parent.” |

## 3.4 · Coach /live console (Day 4)

Note — Zoom: the per-session link is entered by the ADMIN at scheduling time (class_sessions.zoom_link). The coach side only reads & opens it — no link creation / Zoom auto-create on this track. Session creation also lives in the admin app (see §3.6).

| Endpoint / Unit | Type · Path | Input → Output | Purpose · Consumed by |
| --- | --- | --- | --- |
| (consume) useActiveSession(sessionId) | From session.ts (S owns) | sessionId → live session | Rebuild coach /live on the multi-session hook S ships by midday. Add driver/take-over edge handling. |
| Open admin-assigned Zoom link | Read · class_sessions.zoom_link | session → join URL (admin-set) | Console + Join button open the link the admin entered. Show a clear empty state if the admin hasn’t set one yet. |

## 3.5 · AI service — packages/core/src/lib/ai/claude.ts (Day 5) 🔑 ANTHROPIC_API_KEY

You own the shared service; the student app calls the same functions. @anthropic-ai/sdk is not installed yet — add it.

| Endpoint / Unit | Type · Path | Input → Output | Purpose · Consumed by |
| --- | --- | --- | --- |
| scoreWriting | Service fn · ai/claude.ts | (text, rubricSpec) → { overall, criteria[], feedback } | Tool-use structured output (no free-text parsing). Used by student writing route + coach marking. |
| scoreSpeaking | Service fn · ai/claude.ts | (transcript, rubricSpec) → { overall, criteria[], feedback } | Same rubric shape for spoken work. |
| draftMarking | Service fn · ai/claude.ts | (submission) → draft feedback | Pre-fills the coach marking box (the “AI-ready” spark). |
| POST /api/ai/mark | Route Handler · apps/coach/app/api/ai/mark/route.ts | { submissionId } → draft | Coach marking-assist endpoint; calls draftMarking, returns editable draft. |
| Eval + safety + cost | Test/util · tests/ai/eval.ts + ai/* | golden sets → pass threshold | LLM-as-judge consistency, kid-safety system prompt + PII filter, rate-limit/cache/max-tokens, PostHog LLM analytics. |

Deliverable to Student dev (early Day 5): the exported function signatures + the ai_score JSON shape, so S wires the student routes/UI against a stable contract.

## 3.6 · Admin app — apps/admin (Day 6, greenfield)

New single-role app. Crib the removed admin from git history. All writes use the Supabase service-role key in server-only handlers.

| Endpoint / Unit | Type · Path | Input → Output | Purpose · Consumed by |
| --- | --- | --- | --- |
| Admin auth + proxy.ts | Setup · apps/admin | — → admin-only gate | Scaffold app + admin-role login + proxy.ts (mirror the auth S builds Day 1). |
| POST /api/admin/users | Route Handler 🔒 service role | { role, name, email, … } → userId | inviteUser: Auth admin createUser + profiles insert + invite email. |
| createEnrollment / updateEnrollment | Server Action · actions/enrollments.ts | (studentId, coachId, plan) → ok | Pair student↔coach, set plan/status. |
| createSession (+ recurring) | Server Action · actions/sessions.ts | (enrollmentId, storyId, slot, zoomLink) → sessionId | Schedule classes; the admin ENTERS the per-session Zoom meeting URL → class_sessions.zoom_link. |
| assignStory | Server Action · actions/assign.ts | (studentId, storyId) → ok | Write assignments / curriculum_stories. Reads S’s migrated stories. |
| audit_log writes | Helper · on every admin mutation | (actor, action, entity, diff) → ok | Append-only provisioning audit (COPPA). |

## 3.7 · Tutor-stats dashboard & export (Day 6–7)

| Endpoint / Unit | Type · Path | Input → Output | Purpose · Consumed by |
| --- | --- | --- | --- |
| GET /api/stats/tutors | Route Handler · ?from&to&coachId | query → metrics JSON | Hours taught, sessions, attendance, outcomes, rating per tutor. Reads 0005 views. |
| GET /api/stats/export | Route Handler · ?format=csv¦pdf | query → file | Export the stats. CSV + PDF. |
| Scoped 3rd-party access | RLS/role + token | read-only token → scoped rows | Separate read-only role/token for the external tutor-reporting consumer. |

# 4 · Day-by-day — full steps

Each step ends with how to verify it. 🔗 = mandatory merge/handoff to the integration branch.

## Day 1 (Thu Jun 18) — Foundation: RLS, staging DB, provisioning

- Resolve the DB target (see §6) and stand up a staging Supabase project; apply the prod_app additive migration (or 0002 fallback). Verify: list_tables shows the full surface.

- Write 0003_rls.sql: SQL helper functions (current_profile_id, current_role, is_admin, is_coach_of, is_parent_of, can_view_student) + replace every permissive policy with auth-scoped ones. Verify: a coach can read roster rows, not other coaches’ students.

- Provision Supabase Auth users for the pilot profiles; link profiles.auth_user_id (and students.app_user_id per the seam). Verify: each seeded role logs in.

- Seed the shared profiles + enrollments (coordinate the shape with Student dev). Verify: both apps see the same identities.

- Write tests/integration/rls.test.ts: cross-tenant denial + coach-roster access. Verify: suite green; student A cannot read student B.

🔗 Day-1 sync: merge auth + RLS; both apps log in as real users; agree the queries/* convention + seed shape with Student dev.

## Day 2 (Fri Jun 19) — Coach app onto real data (begin)

- Build queries/coach.ts + the 0004 views (v_coach_load, v_attendance_rate) + the coach seed. Verify: a query returns real rows in a scratch RSC.

- Dashboard → real KPIs, today’s sessions, and the tasks inbox (merge submissions + homework, priority-ordered). The live hero is already real via useLiveSession. Verify: numbers match the seed.

- Roster + /[id] → list, grade groups, and detail (skill table + app-sync column, session history, homework). Verify: detail loads from DB.

- Schedule → class_sessions week grid + NOW line + live callout. Verify: real sessions render in the grid.

🔗 Day-2 sync: confirm every column Student dev needs exists in the migration; keep the queries/* pattern consistent.

## Day 3 (Sat Jun 20) — Coach app onto real data (finish)

- Attendance → attendance table + view; make the period toggle actually filter; flag <95%. Verify: rates match seed; toggling week/month/term changes aggregates.

- Curriculum → curriculum_stories/class_stories (3T×8L); Teach-now → /live. Verify: per-student curriculum loads.

- Marking + /[id] → queue from submissions; wire saveScore, sendFeedback (→ coach_feedback + status sent + notification), assignHomework. Verify: feedback survives reload AND appears in the student app.

- Comms → comms_log/templates; Profile → coach_meta. Verify: zero dynamic coachData.ts imports remain.

🔗 Day-3 sync: cross-check — open a submission the student actually created (proves the seam end-to-end through RLS).

## Day 4 (Mon Jun 22) — Coach /live console & per-session Zoom

- Rebuild coach /live on the multi-session useActiveSession(sessionId) hook S ships by midday. Verify: coach joins the correct session, not the seeded one.

- Driver / take-over edge cases: concurrent flips, observer lockout, answer races; persist driver across story changes (coach_meta.default_driver). Verify: no double-driver under contention.

- Open the admin-assigned Zoom link: read class_sessions.zoom_link (set by the Admin when scheduling) on the console + Join button. NO link creation / auto-create on the coach side. Verify: Join opens the session’s admin-set link; a missing link shows a clear empty state.

- “Join the right session” links from Dashboard/Schedule (→ /live?session=). Verify: clicking a session row joins that session.

🔗 Day-4 sync: rebase on S’s hook at midday; co-write the multi-session cross-origin E2E (two pairs). Do not edit session.ts.

## Day 5 (Tue Jun 23) — AI service + marking-assist 🔑

- Install @anthropic-ai/sdk. Build ai/claude.ts (scoreWriting, scoreSpeaking, draftMarking) with tool-use structured output. Verify: typed score returns for a sample.

- Publish the function signatures + ai_score shape to Student dev FIRST THING. Verify: S confirms the contract.

- Build POST /api/ai/mark and wire the marking-assist draft into Marking /[id]. Verify: draft pre-fills the feedback box.

- Eval harness + kid-safety guardrails + cost controls + PostHog LLM analytics. Verify: eval suite passes threshold; spend capped + tracked.

🔗 Day-5 sync: agree the Storage bucket + path convention with Student dev.

## Day 6 (Wed Jun 24) — Admin app + tutor-stats (the crunch)

- Scaffold apps/admin (admin auth + proxy.ts + shell). Verify: admin logs in; non-admin blocked.

- Provisioning: inviteUser (POST /api/admin/users), enrollments, scheduling = create class_sessions + ENTER the per-session Zoom link, story assignment, audit log. Verify: provision a full pilot pair (incl. its Zoom link) end-to-end.

- Tutor-stats: 0005 views + GET /api/stats/tutors + dashboard (charts/filters/date ranges) + CSV/PDF export + scoped read-only access. Verify: stats render + export.

🔗 Day-6 sync: agree the stories / class_stories row shape with Student dev FIRST THING — admin’s story-assignment reads S’s migrated content.

## Day 7 (Thu Jun 25) — Polish, tests, hardening

- Coach + admin polish: error/empty/loading states, a11y, timezone correctness (coach Manila / students US).

- Coach + admin E2E; observability (PostHog funnels, error tracking, Supabase alerts); coach notifications. Verify: suites green.

🔗 Day-7 sync: joint smoke of the whole flow — admin provisions → coach schedules → student joins → live class → marking → AI feedback. Deploy-ready — Day 8 ships it.

## Day 8 — Deployment (ship to live domains)

You own the backend cutover + server-only secrets; the Student dev deploys the student app. Monorepo → one Vercel project per app (Root Directory per app); @cueword/core is shared, not deployed on its own. See DEPLOY.md.

- Production Supabase cutover: apply the additive schema + 0003 RLS + 0004/0005 views to PROD; enable realtime on the live-class tables; create the audio Storage bucket + policies; confirm RLS is auth-scoped (NOT permissive); add the prod app domains to Supabase Auth site/redirect URLs. Verify: prod has the full secured surface.

- Create the coach + admin + stats Vercel projects (Root = apps/coach, apps/admin, stats); add domains + CNAMEs. Verify: each builds and resolves @cueword/core.

- Set server-only secrets: same NEXT_PUBLIC Supabase vars on all apps; SUPABASE_SERVICE_ROLE_KEY + email-provider key on admin; Zoom creds + ANTHROPIC_API_KEY on coach. Never NEXT_PUBLIC a secret. Verify: the client bundle contains no secret keys.

- Provision the real pilot cohort via the admin app (people, enrollments, sessions + Zoom links, story assignments). Verify: a real pair exists in prod, created through the UI.

- Coach + admin smoke on the live URLs (login, provision, marking persists + notifies, tutor-stats + export, zoom-notify + AI marking-assist). Write the runbook + reset/seed; confirm prod telemetry. Verify: critical paths pass live.

🔗 Day-8 sync (joint production smoke): on the live domains — admin provisions → coach schedules (Zoom link) → student joins on student.cueword.com → live class → coach marks on coach.cueword.com → AI feedback. That is shipped.

# 5 · External dependencies you must queue

- Production-Supabase access OR staging-clone sign-off — by Day 1. Gates all real-data work. (See §6.)

- ANTHROPIC_API_KEY — by Tue Jun 23 for the AI service. Fallback: keep AI mocked.

- Zoom API creds (ZOOM_ACCOUNT_ID) — optional; powers ONLY the zoom-notify chat feature, not the link. The per-session link is admin-entered, so no Zoom API is needed for joining.

- Vercel access (both accounts) + DNS control of cueword.com — by Day 8, to deploy coach/admin/stats and cut over the domains.

- Transactional email provider key (e.g. Resend) — by Day 6 to test admin invites, Day 8 to send for real. Fallback: provision without email, share creds manually.

# 6 · The DB decision (resolve before Day 1)

Four schema targets exist on disk. The decided direction (per the cueword-db-merge-decision note + docs/NEW_DB_SCHEMA.md) is the additive 38-table migration into the production self-learn DB (prod_app/0001_tutored_additive.sql, with the class_stories rename + students.app_user_id bridge) — but it is blocked on production-Supabase access.

Recommendation: apply that additive migration to a staging Supabase clone now (unblocks both tracks), cut over to production when access lands. Decide the class_stories / app_user_id seam today so query-layer names don’t churn.

# 7 · Definition of done (Coach track)

- All 9 coach screens read/write real data; zero dynamic coachData.ts imports.

- Marking persists: scores, feedback (with student notification), and homework all survive reload.

- 0003 RLS proven by tests; auth users provisioned; staging DB stands up.

- Coach /live runs on multi-session; the console opens the admin-assigned per-session Zoom link.

- AI service returns structured, evaluated, guardrailed scores; marking-assist drafts feedback.

- Admin app provisions a full pilot pair; tutor-stats dashboard + export live.

- Coach + admin E2E green; joint end-to-end smoke passes.

- Deployed: production Supabase cutover (auth-scoped RLS, views, realtime, storage); coach + admin + stats live on their domains with server-only secrets; coach/admin smoke passes on the live URLs; runbook + reset/seed + prod telemetry in place.