Cueword × Edge — Student Dev Spec

Track S · Student side, shared live-class engine, auth wiring & content migration

Production build · branch poc/two-app-split · authored 2026-06-18 from a file-by-file codebase audit · companion to docs/TWO_DEV_TASK_SPLIT.md

# 1 · Your role

You own the STUDENT side end-to-end plus the shared live-class sync engine and the auth client wiring that both apps depend on. Concretely:

- App: apps/student — all 6 dashboard screens, the student /live page, and the self-serve /story/[id] player.

- Live-class engine (shared, you are the single writer): packages/core/src/lib/session.ts + useActiveSession + useStoryContent — the realtime sync the coach app consumes.

- Auth client wiring (shared, both apps): the browser cookie client, proxy.ts, and login/logout Server Actions for BOTH apps.

- Content migration: move the 15 bundled stories into the DB and decouple the code from the fixed 3-story set.

Already done / partly done — build on it: all 6 student screens are fully-built UI on studentData.ts/storyLib.ts mock (swap mock → DB, don’t rebuild). SpeakRecorder already does real MediaRecorder capture — but the audio is never uploaded; that’s your Day-5 job. @supabase/ssr + server.ts + dal.ts are installed/written but unused — auth is a wiring job, not from scratch.

# 2 · Coordination contract (read before touching shared zones)

apps/student is yours alone. The merge risk is the shared zones — respect the owner:

| Shared file / zone | Owner | Rule for you |
| --- | --- | --- |
| packages/core/.../session.ts, useActiveSession, useStoryContent | YOU (Student) | Sole writer. Publish the new hook signature at the sync point (esp. Day-4 midday), not mid-day in pieces. |
| packages/core/.../supabase/{client,server}.ts, dal.ts | YOU (client) | Wire createBrowserClient + consume dal.getCurrentProfile. server.ts/dal.ts already exist — don’t duplicate. |
| packages/core/.../stories.ts + content seed | YOU | Own the content migration; demote GRADE_STORIES to fixtures. |
| supabase/migrations/000x, views, seed | Coach dev | Do NOT write migrations. Request columns/tables at the daily sync; Coach adds them. |
| packages/core/.../types.ts | Coordinate | Announce before editing. Your main edit is StoryKey = string; land it at a sync. |
| packages/core/.../lib/ai/claude.ts | Coach dev | Don’t edit the service. Call its published functions from your routes. |

Process: merge to the shared integration branch at every daily sync. You own session.ts — on Day 4 ship the hook signature first, then refactor internals, so the coach console isn’t blocked.

# 3 · The endpoints & units you must build

Grouped by kind. “Type” = Query fn (in queries/student.ts) · Engine fn (session.ts) · Server Action · Route Handler (app/api/.../route.ts) · Script.

## 3.1 · Auth client wiring — BOTH apps (Day 1)

You wire identity for the coach app too (it’s shared plumbing). Server actions live in each app’s app/actions/auth.ts.

| Endpoint / Unit | Type · Path | Input → Output | Purpose · Consumed by |
| --- | --- | --- | --- |
| getSupabaseBrowser() | Rewrite · supabase/client.ts | — → cookie-session client | Switch createClient(persistSession:false) → createBrowserClient (@supabase/ssr). Both apps. |
| proxy.ts | Next 16 proxy · apps/coach + apps/student | request → refreshed session / redirect | Session refresh + optimistic redirect of logged-out / → /login. (Next 16 — NOT middleware; read node_modules/next/dist/docs.) |
| signIn | Server Action · app/actions/auth.ts (both) | (prevState, formData) → { error } ¦ redirect | supabase.auth.signInWithPassword; useActionState error states. /login. |
| signOut | Server Action · app/actions/auth.ts (both) | () → redirect /login | supabase.auth.signOut(); wire to existing Shell logout buttons. |
| retire localStorage auth | Refactor · lib/auth.ts + Shells | first-of-role → real signed-in identity | Identity from session/dal.getCurrentProfile, not poc.config.json. Keep useCurrentUser shape if cheap. |

## 3.2 · Student query layer — packages/core/src/lib/queries/student.ts (Day 2–3)

Typed, RLS-scoped reads/writes that replace studentData.ts. Each is consumed by a screen.

| Endpoint / Unit | Type · Path | Input → Output | Purpose · Consumed by |
| --- | --- | --- | --- |
| getStudentHome(profileId) | Query fn | profileId → { nextClass, skills, vocab, flagged, workouts, resume } | Home dashboard. |
| getStoryLibrary(profileId) | Query fn | profileId → terms/levels/stories + lock state | My Stories (curriculum_stories/class_stories + assignments). |
| getWorkouts(profileId) | Query fn | profileId → Workout[] + statuses | My Workouts list. |
| recordDrillAttempt(profileId, payload) | Query fn (write) | (profileId, answers) → ok; wrong → flagged_items | DrillRunner persistence + auto-flag wrong answers to the coach (currently in-memory only). |
| submitCoachDrill(profileId, payload) | Query fn (write) | (profileId, work) → submissions(awaiting) | CoachDrill (speaking/writing) → coach review queue. |
| getStudentSchedule(profileId) | Query fn | profileId → Session[] (2/wk) | Schedule. |
| cancelClass(sessionId) | Query fn (write) | sessionId → class_sessions.cancelled_at (4h rule) | Parent cancellation; lock if <4h before start. Schedule. |
| getStudentProgress(profileId) | Query fn | profileId → stats + milestones + feedback | My Progress (belt ring, KPIs). |
| getPortfolio(profileId) | Query fn | profileId → portfolio_items / artifacts | My Portfolio. |

## 3.3 · Live-class engine — session.ts multi-session refactor (Day 4)

The centerpiece. Today everything is pinned to a fixed SESSION_ID and AUTO_STORY=“G3”. You ship the new hook signature by midday so the coach console can rebuild on it.

| Endpoint / Unit | Type · Path | Input → Output | Purpose · Consumed by |
| --- | --- | --- | --- |
| getSessionsForUser(profileId, role) | Engine fn (NEW) | (profileId, role) → ClassSession[] | Resolve a user’s sessions — replaces the single seeded row. |
| resolveActiveSession(profileId) | Engine fn (NEW) | profileId → sessionId ¦ null | Pick the current/active session for this user. |
| useActiveSession(sessionId) | Hook (CHANGED sig) | sessionId → live session | Parameterized by session id, not config.SESSION_ID. The midday handoff to Coach dev. |
| fetchStoryById(storyId) | Engine fn (NEW) | storyId → Story ¦ null | Sync on story_id (UUID) instead of a hand-typed key. |
| getRecentEvents(sessionId, {limit, before}) | Engine fn (NEW) | → SessionEvent[] (paginated) | Bound session_events reads (the demo hit 154 rows). Add indexes. |
| openStory / setStep / logAnswer / setDriver / startClass / endClass | Engine fns (REFACTOR) | take sessionId/storyId explicitly | Drop fixed SESSION_ID; story comes from the session’s assignment, not AUTO_STORY. |
| subscribe* resilience | Engine fns (HARDEN) | reconnect, presence, late-join, refresh | Survive network drops + mid-lesson reload without losing state. |
| /live?session= routing | Page · apps/student/app/live/page.tsx | query → joins the right session | Replace AUTO_STORY; join the assigned session/story. |

Also do the “scale past 3 stories” refactor here: StoryKey = string (types.ts), delete BAND/CL_KID → bandFor(story) in lesson.ts, update LessonCanvas/CoachPlaybook. Acceptance: a brand-new DB story runs with zero code change.

## 3.4 · Student-facing AI — capture & feedback (Day 5) 🔑 ANTHROPIC_API_KEY

You build the routes + UI; they call Coach dev’s shared ai/claude.ts service.

| Endpoint / Unit | Type · Path | Input → Output | Purpose · Consumed by |
| --- | --- | --- | --- |
| POST /api/uploads/speech | Route Handler · apps/student/app/api/uploads/speech/route.ts | audio blob + sessionId → { submissionId, url } | Upload the MediaRecorder blob to Supabase Storage (signed URLs + storage RLS); create the submissions row. (Capture already works; persistence is the gap.) |
| POST /api/ai/writing | Route Handler · apps/student/app/api/ai/writing/route.ts | { text, submissionId } → rubric | Call claude.scoreWriting → write submissions.ai_score → render the real rubric. |
| POST /api/ai/speaking | Route Handler · apps/student/app/api/ai/speaking/route.ts | { submissionId, audioUrl } → rubric | Transcribe 🔒 → claude.scoreSpeaking → ai_score. Stub transcript if no provider key. |
| wire self-serve /story speak+write | Page · app/story/[id] | local stub → real submit | Replace the local-only Speak/Write stubs with the upload + AI routes above. |

## 3.5 · Content migration (Day 6)

| Endpoint / Unit | Type · Path | Input → Output | Purpose · Consumed by |
| --- | --- | --- | --- |
| seed-story-content.mts | Script (extend) · packages/core/scripts/ | GRADE_STORIES(3)+storyLib(12) → DB | Push into stories.content / class_stories + story_sections + questions + question_keys + story_vocab. (Script already exists; extend it.) |
| fetchStoryContent(key) | Engine fn (change) | key → Story (DB only) | Drop the bundled fallback as the runtime source; keep GRADE_STORIES as test fixtures only. |
| listStories() | Engine fn (NEW) | — → StoryRow[] | Catalog list for My Stories / admin. |
| wire My Stories + /story[id] to DB | Pages | bundled → DB content | Lessons render from DB in both live class and self-serve. |

## 3.6 · Student notifications (Day 7)

| Endpoint / Unit | Type · Path | Input → Output | Purpose · Consumed by |
| --- | --- | --- | --- |
| getNotifications(profileId) | Query fn | profileId → Notification[] | In-app notification list (class soon, feedback ready). |
| markNotificationRead(id) | Query fn (write) | id → ok | Mark read. |

# 4 · Day-by-day — full steps

Each step ends with how to verify it. 🔗 = mandatory merge/handoff to the integration branch.

## Day 1 (Thu Jun 18) — Foundation: auth client wiring (both apps)

- Rewrite supabase/client.ts to createBrowserClient (cookie session); drop persistSession:false. Verify: session survives a page reload.

- Add proxy.ts to BOTH apps (Next 16 — read node_modules/next/dist/docs first): refresh session + redirect logged-out / → /login. Verify: a logged-out hit on / redirects.

- Build signIn / signOut Server Actions (app/actions/auth.ts) in both apps; wire the login form (useActionState errors) + Shell logout buttons. Verify: real login for a seeded user; logout clears the session.

- Retire localStorage auth: identity from session/dal.getCurrentProfile, not “first of role.” Verify: the displayed identity is the actual signed-in user.

🔗 Day-1 sync: merge auth; both apps log in as real users; agree the queries/* convention + seed shape with Coach dev.

## Day 2 (Fri Jun 19) — Student app onto real data (begin)

- Build queries/student.ts + the student pilot seed (map studentData.ts → tables). Verify: a query returns real rows.

- Home → next class, skills, vocab warmup, flagged items, workouts preview, resume. Keep the NetCheck → Zoom + /live seam, opening the session’s zoom_link (admin-assigned) rather than the static config link. Verify: renders real rows; Join opens the session’s link.

- My Stories → curriculum_stories/class_stories + assignments; level/term lock + progress. Verify: locked/done states are correct.

- My Workouts → DrillRunner writes drill_attempts; wrong answer → flagged_items; CoachDrill → submissions(awaiting). Verify: a wrong drill answer shows up flagged in the DB.

🔗 Day-2 sync: request any missing columns from Coach dev; keep the queries/* pattern consistent.

## Day 3 (Sat Jun 20) — Student app onto real data (finish)

- Schedule → class_sessions (2/week cap, 4h-cancel → cancelled_at, tz convert). Verify: cancel locks <4h before start.

- My Progress → student_stats (belt/points/KPIs), milestones, feedback (submissions.coach_feedback). Verify: belt ring = real %.

- My Portfolio → portfolio_items / artifacts (filter, modals, audio player). Verify: items from DB.

- Remove all dynamic studentData.ts imports. Verify: grep shows none remain (mock kept only as fixtures).

🔗 Day-3 sync: cross-check — a piece of work you submit shows up in the coach’s marking queue.

## Day 4 (Mon Jun 22) — Multi-session engine (the centerpiece, you own session.ts)

- Refactor session.ts: getSessionsForUser / resolveActiveSession; useActiveSession(sessionId) keyed per enrollment, not config.SESSION_ID. Verify: two enrollments run independent classes at once.

- Ship the useActiveSession(sessionId) signature to Coach dev BY MIDDAY, then refactor internals. Verify: Coach confirms the contract.

- Replace AUTO_STORY with the session’s assigned story (story_id/story_key); do the StoryKey=string + bandFor(story) refactor. Verify: a new DB story runs with zero code change.

- Realtime resilience (reconnect, presence, late-join hydration, mid-lesson refresh) + bound session_events (pagination + indexes) + /live?session= routing. Verify: kill+restore network, state intact; event reads paginated.

🔗 Day-4 sync: co-write the multi-session cross-origin E2E (two pairs) with Coach dev. Only you edit session.ts today.

## Day 5 (Tue Jun 23) — Student AI capture + feedback 🔑

- Build POST /api/uploads/speech: MediaRecorder blob → Supabase Storage (signed URLs + storage RLS) → submissions row. Verify: audio uploads; only owner/coach can fetch.

- Build POST /api/ai/writing + /api/ai/speaking calling Coach dev’s claude.ts; write submissions.ai_score; render the real rubric. Verify: real rubric on a sample submission.

- Wire the self-serve /story speak+write stubs to these routes. Verify: a self-serve submission persists + gets feedback.

🔗 Day-5 sync: consume the claude.ts interface + ai_score shape Coach dev publishes first thing; agree the Storage bucket/path.

## Day 6 (Wed Jun 24) — Content migration

- Extend seed-story-content.mts to push all 15 stories (GRADE_STORIES + storyLib) into the DB (stories.content / class_stories + sections/questions/vocab). Verify: DB carries all 15.

- Drop the bundled runtime fallback in fetchStoryContent; add listStories(). Wire My Stories + self-serve /story[id] to DB content. Verify: lessons render from DB in both live class and self-serve.

- Acceptance test: add a 4th story (new key/grade) in the DB only — confirm it runs with no code change. Verify: magic moment + playbook work for the new story.

🔗 Day-6 sync: agree the stories / class_stories row shape with Coach dev first thing — admin’s story-assignment reads your migrated content.

## Day 7 (Thu Jun 25) — Polish, tests, hardening

- Student + content polish: error/empty/loading states, a11y (kids), timezone correctness (students US / coach Manila).

- Student + live-class E2E (incl. multi-session); student notifications (in-app + email reminders). Verify: suites green.

🔗 Day-7 sync: joint smoke of the whole flow — admin provisions → coach schedules → student joins → live class → marking → AI feedback. Deploy-ready — Day 8 ships it.

## Day 8 — Deployment (ship the student app)

You own the student deploy + the local build gate; the Coach dev owns the Supabase cutover + secrets. Monorepo → one Vercel project per app (Root = apps/student). See DEPLOY.md.

- Local build gate: from the repo root, build ALL apps (student, coach, admin) + lint + unit/integration/E2E green. Never push red.

- Create the student Vercel project (Root Directory = apps/student); add the domain student.cueword.com + CNAME. Verify: it builds and resolves @cueword/core on Vercel.

- Set student env: NEXT_PUBLIC Supabase vars (same prod project); ANTHROPIC_API_KEY if the student app runs AI; the audio Storage bucket must exist (Coach dev creates it); NO service-role key. Redeploy (NEXT_PUBLIC is build-time inlined).

- Verify auth/session under HTTPS on student.cueword.com: login persists across reload, the Proxy redirects logged-out users, signed Storage URLs resolve. If login bounces, confirm the domain is in Supabase Auth’s allowed URLs (Coach dev owns that setting).

- Student smoke on the live URL: the magic moment fires to the live coach, the full lesson runs, a speak/write submission uploads + gets feedback, multi-session holds. Verify: student paths pass live.

🔗 Day-8 sync (joint production smoke): on the live domains — admin provisions → coach schedules (Zoom link) → student joins on student.cueword.com → live class → coach marks → AI feedback → student sees it. That is shipped.

# 5 · External dependencies you depend on

- DB target + access (Coach dev / human) — by Day 1. Your query layer and content migration depend on the agreed schema.

- ANTHROPIC_API_KEY (shared) — by Tue Jun 23 for AI feedback. Fallback: keep AI mocked.

- Transcription key (optional) — by Tue Jun 23 for speaking. Fallback: stub the transcript, keep audio + score path.

- Coach dev’s ai/claude.ts interface — early Day 5, so you can build the student routes/UI against a stable contract.

- Vercel access + DNS for student.cueword.com — by Day 8, to deploy the student app and cut over its domain. The prod Supabase project + its Auth URL settings are the Coach dev’s to provide.

# 6 · Definition of done (Student track)

- Both apps log in with real Supabase Auth (cookie session, proxy.ts); localStorage auth retired.

- All 6 student screens read/write real data; zero dynamic studentData.ts imports.

- session.ts runs multi-session; two pairs hold independent live classes; survives network drops.

- A brand-new DB story runs with zero code change (StoryKey decoupled).

- Speak/Write capture uploads to Storage and gets real AI feedback (live class + self-serve).

- All 15 stories served from the DB; bundled content demoted to fixtures.

- Student + live-class E2E green; joint end-to-end smoke passes.

- Deployed: student app live on student.cueword.com against production Supabase; real login/session works under HTTPS; student smoke (magic moment, lesson, submission, multi-session) passes on the live URL.